Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Application Setup | USN-1 | Create ServiceNow Application | 2 | High | Devaki |
| Sprint-1 | Database Design | USN-2 | Create Book Request Table. | 3 | High | Devaki |
| Sprint-1 | Form Design. | USN-3 | Create Form Fields | 3 | High | Devaki |
| Sprint-1 | Validation. | USN-4 | Configure Mandatory Fields | 2 | Medium | Devaki |
| Sprint-1 | Automation | USN-5 | Generate Request ID | 3 | High | Devaki |
| Sprint-2 | Client Script. | USN-6 | Validate Issue Date | 3 | High | Devaki |
| Sprint-2 | Notification | USN-7 | Configure Email Notification | 3 | High | Devaki |
| Sprint-2 | Request Management | USN-8 | Review & Manage Requests | 2 | Medium | Devaki |
| Sprint-2 | Testing | USN-9 | Test Application | 2 | Medium | Devaki |
| Sprint-2 | Deployment | USN-10 | Final Testing & Deployment | 2 | High | Devaki |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 2 Days | 23-06-2026 | 24-06-2026 | 7 | 24-06-2026 |
| Sprint-2 | 8 | 2 Days | 25-06-2026 | 26-06-2026 | 8 | 26-06-2026 |
| Sprint-3 | 6 | 2 Days | 27-06-2026 | 28-06-2026 | 6 | 28-06-2026 |
| Sprint-4 | 7 | 2 Days | 29-06-2026 | 30-06-2026 | 7 | 30-06-2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.