## Acceptance Testing

### UATExecution&Report Submission

| Date | 29 June 2026 |
| --- | --- |
| Team ID | 23A51A0527 |
| ProjectName | Library Book Request Management System |
| MaximumMarks | 4 Marks |

# Purpose of Document

The purpose of this document is to describe the User Acceptance Testing (UAT) performed for the Library Book Request Management System developed using ServiceNow. The testing verifies that the application meets the functional requirements by allowing students to submit book requests, validating issue dates, generating request numbers automatically, sending notifications, and enabling librarians to manage requests efficiently. The report summarizes the testing results, identified defects, and overall system readiness for deployment.

# Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved

| Resolution | Critical | High | Medium | Low | Total |
| --- | --- | --- | --- | --- | --- |
| Fixed | 0 | 1 | 2 | 1 | 4 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| By Design | 0 | 0 | 1 | 0 | 1 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Total | 0 | 1 | 3 | 1 | 5 |

# Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested

| Module | TotalCases | NotTested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Book Request Form. | 5. | 0. | 0. | 5. |
| Client Script Validation. | 3. | 0. | 0. | 3. |
| Auto Number Generation. | 2. | 0. | 0. | 2. |
| Email Notification. | 2. | 0. | 0. | 2. |

| Flow Designer. | 2. | 0. | 0. | 2. |
| --- | --- | --- | --- | --- |
| Status Management. | 3. | 0. | 0. | 3. |